|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Duration** | **Who?** | **Predecessor** | **Due** |
| Project table | 1 lesson | Gorga | -------------------- | 13/9/2013 |
| Gantt Chart | 1 lesson | Gorga | Project Table | 13/9/2013 |
| Ongoing client consultation and teamwork |  | Gorga, Zappala, Sayer | -------------------- | 8/11/2013 |
| Analysis | 2 lessons | Gorga | Project table | 7/10/13 |
| Design of solution | 3 lessons | Zappala | Analysis | 10/10/13 |
| **Analysis and Designs** | **DUE** | **Zappala, Gorga** |  | **18/10/2013** |
| Development of solution | 10 lessons | Sayer, Zappala | Des | 21/10/13 |
| Evaluation and testing | 3 lessons | Sayer, Zappala | Design of solution | 25/10/13 |
| Submission | 1 lesson | Gorga, Zappala, Sayer | All of the above | 8/11/13 |